Heft

Build Order Guide

Hand this document to a developer — one section at a time. Each section is a discrete, buildable unit. Complete each section fully before opening the next.

Product Rule

Every feature must support one goal: the fastest workout logger ever built. A set must be loggable in under 2 seconds from the active workout screen. If a feature slows down that path, it does not ship.

Platform: iOS 26+ minimum. Liquid Glass is the only surface material. No #available guards, no CoreData, no opaque backgrounds — ever.

Phase 1 — App Shell

§1 Project Setup foundation before anything else

Overview

Configure the Xcode project with the correct iOS 26 deployment target, folder structure, and dependency policy before writing a single line of feature code.

Prerequisites

None — this is the first section.

Spec

- Create new Xcode project: SwiftUI App, Swift 6, SwiftData storage.

- Set minimum deployment target to iOS 26.0. Do not change this. Ever.

- Delete any auto-generated ContentView boilerplate.

- Create folder structure: /App, /Models, /Views, /ViewModels, /Services, /Components, /Resources.

- Add a top-level comment to every new file: "// iOS 26+ only. No #available guards."

- Confirm: zero third-party dependencies. Everything uses Apple frameworks exclusively.

- Enable Strict Concurrency Checking (Swift 6) in build settings.

Done when

- ✓  Project builds on an iOS 26 simulator with zero warnings.

- ✓  Deployment target in project settings reads iOS 26.0.

- ✓  Folder structure is in place.

Technical notes

- No third-party package manager (SPM/CocoaPods/Carthage) entries. Native stack only.

- Swift 6 concurrency is non-negotiable — fix all warnings before moving on.

§2 Design Tokens single source of truth for all visual values

Overview

Colours live in Assets.xcassets as named Color Sets. A type-safe Color+Tokens.swift extension exposes them as Color.heftBackground, Color.heftAccent, etc. Each theme has its own hue-shifted background base — not a single flat black. Spacing, radius, typography, and motion values live in DesignTokens.swift. Nothing is hardcoded anywhere else.

Prerequisites

- §1 Project Setup

Spec

- Background Color Sets (one per theme — each has a subtle hue cast toward its accent): BackgroundMidnight (#0C0C14), BackgroundEmber (#0D0905), BackgroundGraphite (#0E0F10), BackgroundAbyss (#03060F), BackgroundMesh (#06040F).

- Accent Color Sets: Accent (#7C7FF5 — default), AccentEmber (#E8622A), AccentGraphite (#8E9AAB), AccentAbyss (#0A84FF), AccentMesh (#BF5AF2).

- Surface Color Sets (shared across all themes): Surface (#0F1117 — card/sheet background), SurfaceElevated (#161B25 — cards nested on cards).

- Semantic Color Sets: HeftRed (#FF453A), HeftGreen (#34D399), HeftAmber (#F59E0B), HeftGold (#FFD60A — Pro badge, workout complete glow, streak milestones).

- UI structure Color Sets: Separator (#1E2530 — row dividers), Border (#252E40 — card/input outlines).

- Chart Color Set: ChartSecondary (#2DD4BF — second data series, teal).

- Set Appearance to "Any, Dark" on all Color Sets — Heft is dark-only, both slots get the same value.

- For opacity variants (textPrimary, textMuted, textFaint), do NOT create Color Sets — derive in code: Color.white.opacity(0.92 / 0.48 / 0.28).

- Create /Components/Color+Tokens.swift. Static extension on Color with one property per Color Set. heftBackground and heftAccent both read from @AppStorage("backgroundColorName") and @AppStorage("accentColorName") so they swap together when the theme changes. This file is the only place Color("...") string literals appear.

- Create /Resources/DesignTokens.swift for all non-colour tokens: typography scale (display 34, title 28, heading 22, body 17, caption 13), spacing 8pt grid (xs=4, sm=8, md=16, lg=24, xl=32, xxl=48), corner radii (small=8, medium=16, large=24, sheet=32), motion constants (standard spring: response 0.3 / fast spring: response 0.15, both dampingFraction 0.75). All animations use .spring() — never .linear or .easeInOut.

- No raw hex strings or hardcoded numeric sizes appear anywhere in Swift source files outside Color+Tokens.swift and DesignTokens.swift.

Done when

- ✓  All 20 named Color Sets are visible in Xcode's Asset Catalog editor.

- ✓  Color+Tokens.swift compiles with no warnings; every Color("...") resolves to a valid asset at runtime.

- ✓  Switching theme in @AppStorage updates both heftBackground and heftAccent simultaneously.

- ✓  DesignTokens.swift compiles with no warnings.

- ✓  Zero hardcoded hex strings or magic numbers anywhere else in the Swift source.

Technical notes

- Defining colours in Assets.xcassets lets Xcode validate them at build time — this is Apple's recommended pattern. A typo in Color("AssetName") fails silently at runtime (renders clear), not at build time. Double-check every name.

- Never use UIColor anywhere in the project. SwiftUI Color only.

- heftBackground and heftAccent must always switch together. Store both names in @AppStorage and update both in the same write. A mismatch (e.g. Ember accent on Midnight background) will look wrong.

- MeshGradient state control-point colors (neutral, active, rest, PR, summary, complete) are NOT Color Sets — they are SwiftUI Color values defined in /Resources/MeshTheme.swift. They are runtime-animated values, not palette entries.

- The spotlight radial gradient (free-tier background effect) is derived from Color.heftAccent.opacity(0.2) in code — not a Color Set.

§3 SwiftData Models the entire data layer

Overview

Define all @Model classes, configure the SwiftData ModelContainer, and wire up CloudKit sync. No UI, no views — data layer only.

Prerequisites

- §1 Project Setup

Spec

- Create /Models/ExerciseDefinition.swift: @Model, fields: id (UUID), name (String), muscleGroups ([String]), equipmentType (String), isCustom (Bool), createdAt (Date).

- Create /Models/RoutineTemplate.swift: @Model, fields: id, name, entries ([RoutineEntry]), createdAt, lastUsedAt.

- Create /Models/RoutineEntry.swift: @Model, fields: id, exerciseDefinition (ExerciseDefinition), order (Int), targetSets (Int), targetRepsMin (Int), targetRepsMax (Int), restSeconds (Int).

- Create /Models/WorkoutSession.swift: @Model, fields: id, startedAt (Date?), completedAt (Date?), routineTemplateId (UUID?), notes (String?), exercises ([ExerciseSnapshot]).

- Create /Models/ExerciseSnapshot.swift: @Model, fields: id, exerciseName (String — denormalized, never a live reference), order (Int), sets ([SetRecord]).

- Create /Models/SetRecord.swift: @Model, fields: id, weight (Double), reps (Int), setType (SetType enum: normal/warmup/dropset), loggedAt (Date), isPersonalRecord (Bool), duration (Double?).

- Create /Models/BodyWeightEntry.swift: @Model, fields: id, date (Date), weight (Double), unit (String).

- Configure ModelContainer in HeftApp.swift with all models listed. Enable CloudKit: NSPersistentCloudKitContainer via SwiftData ModelConfiguration with cloudKitDatabase.

- Seed 50 common ExerciseDefinitions on first launch (check UserDefaults flag "didSeedExercises").

Done when

- ✓  App launches on simulator with SwiftData container initialised (no crash).

- ✓  All @Model classes compile under Swift 6 strict concurrency.

- ✓  CloudKit container identifier is set in project entitlements.

- ✓  Exercise seed runs once on first launch and is skipped on subsequent launches.

Technical notes

- ExerciseSnapshot.exerciseName is a String, never a foreign key. This is intentional — deleting or renaming an exercise must not corrupt historical records.

- SetRecord.isPersonalRecord is updated synchronously on the main actor at log time — not in a background task. This guarantees zero latency on the PR Moment screen.

- @ModelActor for all background aggregation work. Views never perform calculations.

§4 App Navigation Shell the container everything else lives inside

Overview

Build the tab bar and top-level navigation structure with empty placeholder screens. No content, just the skeleton that all future sections snap into.

Prerequisites

- §2 Design Tokens

- §3 SwiftData Models

Spec

- TabView with three tabs: Home (house icon), History (chart.bar icon), Settings (gearshape icon).

- Each tab shows an empty view with a centred label for now. Use .background(.ultraThinMaterial) — not a plain Color fill.

- Tab bar uses the iOS 26 native TabView — it applies Liquid Glass automatically. No custom tab bar implementation.

- NavigationStack wraps each tab for push navigation.

- App entry point (HeftApp.swift) injects the ModelContainer as an environment object.

- Create a shared AppState @Observable class and inject it into the environment — will hold active workout state in later sections.

Done when

- ✓  App launches and displays the three-tab shell.

- ✓  Tapping each tab switches to the correct empty view.

- ✓  No crashes, no warnings.

- ✓  Tab bar renders with the native iOS 26 glass appearance.

Technical notes

- Use the iOS 26 TabView(selection:) API. Do not build a custom tab bar.

- @Observable (not @ObservableObject) for AppState — Swift 5.9+ observation framework.

- Material rule for the entire project: Liquid Glass is applied automatically by the system to controls and chrome (tab bar, nav bar, toolbar buttons). Never attempt to apply it manually. For all content surfaces — cards, sheets, modals, overlays — use .ultraThinMaterial, .thinMaterial, .regularMaterial, or .thickMaterial. Never use a plain Color fill or opaque background on any surface.

Phase 2 — Usable Workout

§5 Home Screen the first screen a user sees

Overview

The idle home screen. Shows saved routines as tappable cards, a Start Workout button, and recent workout history. Getting into a workout must take exactly one tap.

Prerequisites

- §4 App Navigation Shell

Spec

- Start Workout button — prominent, full-width, at the top of the screen. Tapping opens the active workout screen (§8). Two modes: "Start Empty" and "Start Routine".

- Routines section — list of RoutineTemplate cards below the button. Each card shows routine name and exercise count. Tap → launches active workout pre-populated with that routine's exercises.

- "+" button in nav bar → opens Routine Builder (§7).

- Recent workouts section — last 3 WorkoutSession records as glass cards, each showing date, duration, and top 3 exercises.

- Weekly volume stat and current streak displayed as compact glass chips near the top.

- Empty state: if no routines exist, show a single "Create your first routine" prompt card.

- All cards use .ultraThinMaterial or .thinMaterial as their background — not plain Color fills. Liquid Glass is applied automatically by the system to the tab bar and navigation chrome; do not attempt to apply it manually to content cards.

Done when

- ✓  User can see their routines and tap one to start a workout.

- ✓  Recent workouts display correctly with real SwiftData queries.

- ✓  Empty state renders when no data exists.

- ✓  No placeholder or hardcoded data — all content is live from SwiftData.

Technical notes

- Use @Query to fetch RoutineTemplates and WorkoutSessions — no manual fetch descriptors needed.

- The "Start Workout" button sets AppState.activeSession and triggers sheet/fullscreen presentation of the Active Workout Screen (§8).

§6 Exercise Picker resolves the correct exercise in under 3 taps for 95% of cases

Overview

A bottom sheet that lets the user find and select any exercise. Used when adding an exercise to a routine or an active workout. Speed is the entire point.

Prerequisites

- §3 SwiftData Models

- §4 App Navigation Shell

Spec

- Opens as a sheet from the bottom. Use .thinMaterial or .ultraThinMaterial as the sheet background. Spring entrance animation.

- Section 1 — Recents grid: 8 exercises in a 4×2 grid of large tappable tiles, sorted by frecency (combined recency + frequency score). Tile shows exercise name and muscle group icon. Haptic on tap.

- Section 2 — Muscle group chips: single horizontal scroll row. Chips: Chest, Back, Shoulders, Arms, Legs, Core, Cardio. Tap to filter the list below.

- Section 3 — Search bar: auto-focused, fuzzy match on 2+ characters. Highlights matched characters in results. Zero debounce — updates on every keystroke.

- Section 4 — Full library: sorted by frecency by default, filtered by selected chip. Custom exercises appear at the top of their group.

- Visual differentiation by equipment type: barbell, dumbbell, cable, machine, bodyweight — each with a distinct icon.

- Selecting any exercise calls the completion handler and dismisses the sheet.

Done when

- ✓  Tapping a tile in the recents grid selects an exercise and dismisses instantly.

- ✓  Muscle group chip filtering works with no delay.

- ✓  Fuzzy search returns results on 2 characters.

- ✓  Custom exercises appear at the top of the library.

Technical notes

- Frecency score: score = (1 / daysSinceLastUse + 1) * log(timesUsed + 1). Recompute when the sheet opens, not on every keystroke.

- Fuzzy match: use a simple character-subsequence match, not substring. "inc" matches "Incline Bench" and "Incline Curl".

§7 Routine Builder create and edit saved workout templates

Overview

Lets users create named workout templates with an ordered list of exercises, each configured with sets, rep ranges, and rest time.

Prerequisites

- §6 Exercise Picker

Spec

- Accessible from Home Screen nav bar "+" button or from a routine card's edit action.

- Text field for routine name at the top.

- Ordered list of exercises. Each row shows exercise name and a "···" config button.

- "Add Exercise" button at the bottom — opens Exercise Picker (§6).

- Exercises can be reordered via drag handles.

- Tapping "···" on any exercise row opens the Exercise Config sheet (see below).

- Exercise Config sheet: set count stepper (default 3, range 1–10), rep range min/max steppers (default 8–12), rest time chip group (0:30 / 1:00 / 1:30 / 2:00 / 3:00), "Remove from Routine" destructive button at bottom.

- "Save" button in nav bar saves the RoutineTemplate to SwiftData.

- "Delete Routine" option in nav bar overflow menu — destructive, confirmation required.

Done when

- ✓  User can create a routine, add exercises via picker, configure each exercise, reorder, and save.

- ✓  Saved routine appears on Home Screen immediately.

- ✓  Exercise Config sheet values persist correctly to RoutineEntry model.

- ✓  Deleting a routine does not affect any existing WorkoutSession records.

Technical notes

- Editing a RoutineTemplate never modifies historical WorkoutSession records. The template and the logged data are completely independent after log time.

- RoutineEntry.order is updated on every drag-to-reorder to maintain sort stability.

§8 Active Workout Screen the most important screen in the app

Overview

The screen where users actually log their workout. Must be fast, glanceable, and require zero cognitive load to operate.

Prerequisites

- §5 Home Screen

- §6 Exercise Picker

- §7 Routine Builder

Spec

- Presented fullscreen (not a sheet) when a workout starts. Dismissal requires explicit "End Workout" confirmation.

- Top bar: workout elapsed timer (counts up), rest timer arc (§9), End Workout button.

- Current exercise section: exercise name large and prominent, previous session's weight × reps displayed below in muted type.

- Set rows: each set gets one row — set number, weight field, reps field, checkmark button, set type chip (§10). Pre-populated from routine config or last session.

- "+" row at the bottom of each exercise's sets: adds a new set row.

- Exercise list: below the current exercise, a compact scroll list of all other exercises in the workout. Tap any to jump.

- "···" button on each exercise opens the exercise context menu (§11).

- "Add Exercise" floating button at the bottom — opens Exercise Picker (§6) to add an exercise mid-workout.

- Weight and reps fields: tap to type. Swipe up/down on weight to increment/decrement by the user's configured plate jump. Swipe up on reps to +1, down to -1.

- Smart auto-fill (§14) pre-populates weight and reps on load.

Done when

- ✓  User can start a workout, log sets, and see all exercises.

- ✓  Previous performance is visible without any navigation.

- ✓  Swipe gestures increment/decrement fields correctly.

- ✓  Auto-fill pre-populates from last session.

Technical notes

- WorkoutSession.startedAt is set when the first set is logged, not when the screen opens. A user can open the screen and abandon it without creating a ghost session.

- Weight/rep swipe gesture: use DragGesture with a threshold of 10pt vertical movement per increment. Direction determines add or subtract.

§9 Rest Timer the in-workout countdown between sets

Overview

A persistent circular arc in the corner of the Active Workout Screen that counts down between sets. Starts automatically when a set is logged.

Prerequisites

- §8 Active Workout Screen

Spec

- Circular arc progress indicator in the top-right of the Active Workout Screen. 44pt diameter. Always visible during a workout.

- Starts counting down automatically when a set is logged (checkmark tapped).

- Default rest duration pulled from the current exercise's RoutineEntry.restSeconds. Falls back to user Settings default.

- Colour transitions: green → amber (at 50% elapsed) → red (at 80% elapsed).

- A small label inside the arc shows the remaining time in M:SS format.

- "Skip" tap on the arc stops the timer immediately.

- "±30" long press on the arc adds or subtracts 30 seconds from the current countdown.

- When timer reaches zero: distinct haptic burst, the arc pulses once, then resets to idle state.

- Timer state survives backgrounding — use a stored start timestamp, not a decremented counter.

Done when

- ✓  Timer starts automatically on set log.

- ✓  Colour transitions occur at correct thresholds.

- ✓  Skip and ±30s adjustments work.

- ✓  Timer survives app backgrounding and returns with the correct remaining time.

- ✓  Zero-time haptic fires correctly.

Technical notes

- Use Date() + TimeInterval for timer state. Never use a counter variable — it will drift when backgrounded.

- The arc animation is a SwiftUI Circle stroke with a trimFrom/trimTo animation. Do not use UIKit progress views.

§10 Set Type Chips warmup / normal / dropset classification per set

Overview

Each set row on the Active Workout Screen has a small chip that classifies the set type. Tapping cycles through the three types.

Prerequisites

- §8 Active Workout Screen

Spec

- Chip appears on the left of each set row. Width: 24pt. Shows a single letter: W (warmup), N (normal), D (dropset).

- Colours: W = amber (#F59E0B), N = dim (textFaint), D = blue (#0A84FF).

- Tap cycles: N → W → D → N.

- Default type is N (normal) for all new set rows.

- Dropset (D): when a set is marked as dropset, it visually chains below the parent set with a small indent and connector line.

- The SetType value is stored on SetRecord.setType and saved to SwiftData when the set is logged.

- Warmup sets (W) are excluded from personal record calculations.

Done when

- ✓  Tapping the chip cycles through types with the correct colours.

- ✓  Dropset rows appear indented with a connector.

- ✓  Set type persists correctly to SetRecord on save.

- ✓  Warmup sets do not trigger PR detection.

Technical notes

- Chip tap: use a .onTapGesture with a haptic (.selectionChanged) on each type change.

§11 Exercise Context Menu quick actions for any exercise during a workout

Overview

A bottom sheet that appears when the user taps the "···" button on any exercise row in the Active Workout Screen.

Prerequisites

- §8 Active Workout Screen

Spec

- Triggered by the "···" button on an exercise header row.

- Appears as a bottom sheet with .thinMaterial background and spring entrance.

- Menu items (in order): "View History" → pushes to Exercise Detail screen (§17); "Add Superset" → opens Exercise Picker to add a paired exercise; "Add Dropset" → adds a D-type set row under the last set; "Remove from Workout" → removes the exercise and all its sets from the current session (confirmation required); "End Workout" → same as the End Workout button in the nav bar.

- "End Workout" in this menu is coloured red to indicate destructive intent.

- Tapping any item dismisses the sheet before executing the action.

Done when

- ✓  Sheet appears with spring animation on "···" tap.

- ✓  All five menu items are present and functional.

- ✓  Remove from Workout shows a confirmation before acting.

- ✓  Sheet dismisses cleanly on any item tap.

Technical notes

- Use a custom sheet height — do not use .presentationDetents([.medium]) blindly. Size it to fit the five rows plus safe area insets.

§12 End Workout + Summary save the session and show what was accomplished

Overview

The flow that closes an active workout, saves all the data, and shows a summary of what was done.

Prerequisites

- §8 Active Workout Screen

- §3 SwiftData Models

Spec

- End Workout button in the Active Workout Screen nav bar (and in the exercise context menu).

- Tapping shows a confirmation sheet: "End Workout?" with the current elapsed time and set count. Two buttons: "Finish" (primary) and "Cancel".

- On confirm: set WorkoutSession.completedAt to now. Save all ExerciseSnapshots and SetRecords. Dismiss the Active Workout Screen.

- Summary screen presented immediately after save (pushed, not replacing the home screen).

- Summary screen shows: workout duration, total volume (sum of weight × reps across all normal + dropset sets), sets per exercise as a compact list, any new PRs achieved (green badge per exercise with new weight × reps).

- "Done" button on summary → pops back to Home Screen.

- If the workout has zero logged sets (user opened but logged nothing): skip save, skip summary, dismiss silently.

Done when

- ✓  Confirming End Workout saves all data to SwiftData.

- ✓  Summary screen shows correct duration, volume, and PR badges.

- ✓  Empty workouts are discarded without saving.

- ✓  "Done" returns to Home Screen which now shows the saved workout in Recent Workouts.

Technical notes

- Total volume calculation happens in the Summary ViewModel, not in the view. Never put arithmetic in a SwiftUI View body.

Phase 3 — Rewarding

§13 Workout History List every session, at a glance

Overview

The History tab shows a chronological list of all completed workouts with key stats at a glance.

Prerequisites

- §12 End Workout + Summary

Spec

- History tab (second tab in TabView).

- List of WorkoutSession records, newest first.

- Each row: date (formatted as "Mon Mar 17"), duration (e.g. "48 min"), exercise count, total volume.

- Tapping a row pushes to a Workout Detail screen: full set-by-set breakdown of that session.

- Workout Detail screen shows each ExerciseSnapshot with its SetRecords in a clean table: set number, weight, reps, set type chip.

- Empty state: "No workouts yet. Start your first one." with a CTA.

- Home Screen (§5) Recent Workouts section shows the last 3 sessions from this same data.

Done when

- ✓  All completed workouts appear in the History tab.

- ✓  Tapping a row shows the full session breakdown.

- ✓  Empty state renders correctly.

Technical notes

- @Query(sort: \WorkoutSession.completedAt, order: .reverse) for the list. Filter out sessions where completedAt is nil (abandoned sessions).

§14 PR Detection identify and celebrate personal records

Overview

Detect when a logged set is a new personal record for that exercise, store it, and trigger a celebration moment.

Prerequisites

- §8 Active Workout Screen

- §3 SwiftData Models

Spec

- PR is defined as the highest weight lifted for a given exercise at any rep count (1RM-equivalent, not strictly same-rep PR). Use the Epley formula: estimated1RM = weight × (1 + reps / 30).

- PR check runs synchronously on the main actor immediately when the checkmark is tapped — before any background processing.

- If new 1RM > previous best: set SetRecord.isPersonalRecord = true. Also update a cached PR value on ExerciseDefinition (currentPR, previousPR, prDate).

- Warmup sets (SetType.warmup) are excluded from PR calculations.

- PR Moment animation: the set row briefly scales up (1.0 → 1.05 → 1.0 spring), a green "PR" badge pops in next to the weight with a spring scale-from-zero animation, and a distinct haptic fires (see §20 for haptic spec).

- PR badges appear in the Workout Summary screen (§12) and Exercise Detail screen (§15).

Done when

- ✓  Logging a set heavier than all previous logs triggers the PR animation.

- ✓  Warmup sets never trigger PR detection.

- ✓  PR badge appears in summary and exercise detail.

- ✓  PR state persists correctly after app restart.

Technical notes

- Synchronous main actor update is intentional and non-negotiable. Background processing after is fine, but the PR flag must be set before the animation fires.

- Epley formula handles reps > 0. For 1 rep, 1RM = weight exactly.

§15 Smart Auto-Fill pre-populate weight and reps based on history

Overview

When an exercise loads in the Active Workout Screen, its weight and rep fields are pre-filled with an intelligent suggestion based on the user's history.

Prerequisites

- §8 Active Workout Screen

- §3 SwiftData Models

Spec

- On exercise load, query the most recent WorkoutSession containing this exercise.

- Rule 1 — Hit all reps last time: suggest weight + user's configured increment (default 5 lbs / 2.5 kg). Apply per-set.

- Rule 2 — Missed reps last time (logged fewer reps than target on any set): suggest same weight as last session.

- Rule 3 — No session in past 14 days: suggest 95% of last session's weight (round to nearest available plate increment).

- Rule 4 — No history at all: fields start empty.

- Auto-fill is always a suggestion — all fields remain editable. The user always has final control.

- Auto-fill values are shown in a slightly muted colour to distinguish them from user-entered values.

Done when

- ✓  Auto-fill correctly applies Rule 1 for consistent lifters.

- ✓  Rule 3 triggers correctly after a 14-day gap.

- ✓  Fields remain editable after auto-fill.

- ✓  No crash when no history exists (Rule 4).

Technical notes

- Plate rounding: given a target weight and a user's plate set, find the closest achievable barbell weight. Default plate set: 2.5, 5, 10, 25, 35, 45 lbs each side + 45lb bar.

§16 Exercise Detail Screen full history and progress for one exercise

Overview

A dedicated screen showing the complete history for a single exercise — every logged set, a progression chart, and personal records.

Prerequisites

- §13 Workout History List

- §14 PR Detection

Spec

- Accessible from the exercise context menu ("View History") and from the History tab's workout detail.

- Header: exercise name, current PR badge (weight × reps, date).

- Progression chart: weight over time, last 12 sessions, Swift Charts line chart. X-axis = date, Y-axis = max weight logged that session for this exercise.

- Chart uses the accent colour for the line with a subtle gradient fill below.

- Session history: last 10 sessions in a clean table. Each session row: date, sets logged, max weight, total volume.

- Expanding a session row shows the individual set breakdown.

Done when

- ✓  Chart renders correctly for exercises with 1+ sessions.

- ✓  PR badge shows the correct weight, reps, and date.

- ✓  Session table is correct and expandable.

- ✓  Empty state renders when exercise has no history.

Technical notes

- Swift Charts — use Chart { ForEach } with PointMark and LineMark. Add .interpolationMethod(.catmullRom) for smooth curves.

- Chart data is computed in a ViewModel (@Observable), not in the View.

§17 Apple Health Sync write workout data to HealthKit

Overview

When a workout is saved, optionally write a HKWorkout record to Apple Health. Controlled by a Settings toggle.

Prerequisites

- §12 End Workout + Summary

Spec

- On first launch (or when toggle is switched on), request HealthKit authorisation for HKWorkoutType and HKQuantityType.activeEnergyBurned.

- When a WorkoutSession is saved and the toggle is on: create an HKWorkout with activity type .traditionalStrengthTraining, startDate, endDate, and duration.

- Toggle in Settings screen (§19): "Sync to Apple Health". Default off.

- If authorisation is denied, show a Settings deeplink prompt: "Enable in iPhone Settings → Privacy → Health → Heft".

- Do not block workout save on HealthKit errors — HealthKit write is fire-and-forget.

Done when

- ✓  Workouts appear in Apple Health after save (with toggle on).

- ✓  Authorisation prompt appears correctly.

- ✓  HealthKit errors do not prevent workout from saving.

- ✓  Toggle persists across app restarts.

Technical notes

- HealthKit operations go in a /Services/HealthKitService.swift file. Never put HKHealthStore calls in a View or ViewModel directly.

Phase 4 — Premium Polish

§18 Settings Screen user preferences and app configuration

Overview

The Settings tab. Clean, functional, no gamification. Every preference the user legitimately needs.

Prerequisites

- §4 App Navigation Shell

- §17 Apple Health Sync

Spec

- Units toggle: lbs / kg. Affects all weight display and input across the app instantly.

- Default weight increment: stepper, 1.25 / 2.5 / 5 / 10 lbs (or kg equivalent). Applied to swipe gesture increments.

- Default rest time: chip group (1:00 / 1:30 / 2:00 / 2:30 / 3:00). Used when RoutineEntry has no rest time set.

- Apple Health sync toggle (links to §17).

- Apple Watch section: pairing status indicator, "Open on Watch" button (shows if Watch app is installed).

- Pro tier banner (if not Pro): compact card showing "Unlock Pro" → navigates to §19 Pro Upgrade screen.

- Accent colour: a row of five colour chip selectors — Midnight Strength (#7C7FF5, default), Ember (#E8622A), Graphite (#8E9AAB), Abyss (#0A84FF), Mesh (#BF5AF2). Selecting a chip writes the chosen Color Set name to @AppStorage and updates Color.heftAccent app-wide via an environment-level ColorScheme or @Observable AppState property. The Dynamic Mesh background updates its spotlight colour to match.

- Data export: "Export All Data" button → generates CSV of all WorkoutSessions and shares via UIActivityViewController.

- All preferences stored in @AppStorage (UserDefaults). No server, no account required.

Done when

- ✓  Unit toggle switches all displayed weights immediately.

- ✓  Default increment is respected by swipe gestures in §8.

- ✓  Default rest time is used in §9 when no RoutineEntry override exists.

- ✓  Selecting an accent colour updates Color.heftAccent across the entire app without restart.

- ✓  Data export generates a valid CSV and opens the share sheet.

Technical notes

- @AppStorage for all settings — never persist preferences to SwiftData.

- Unit conversion: store all weights internally in lbs. Convert to kg for display only when unit setting = kg.

- Accent switching: store the selected Color Set name string in @AppStorage("accentColorName"). Color+Tokens.swift reads this at runtime: static var heftAccent: Color { Color(UserDefaults.standard.string(forKey: "accentColorName") ?? "Accent") }.

§19 Pro Upgrade Screen + StoreKit 2 the paywall and purchase flow

Overview

The Pro Upgrade screen presents the two Pro options and handles the full StoreKit 2 purchase and restore flow. This screen must exist before any Pro feature ships.

Prerequisites

- §18 Settings Screen

Spec

- Accessible from: Settings Pro banner, any Pro-gated feature attempt.

- Header: "Heft Pro" with a brief one-liner: "The fastest logger, fully unlocked."

- Feature list: Dynamic Mesh, Natural Language Input, Apple Watch, Advanced Analytics, iCloud Sync — each with a short description.

- Two pricing cards: Annual ($14.99/yr) shown normally; Lifetime ($49.99) shown as the featured card with a "Best Value" badge.

- "Restore Purchases" text link below the CTA.

- StoreKit 2: load products on screen appear using Product.products(for:). Display price from product.displayPrice — never hardcode prices.

- Purchase flow: Product.purchase() → on .success: unlock entitlement, dismiss screen; on .pending: show "Pending approval" state; on .userCancelled: do nothing.

- Entitlement check runs on every app launch and on foreground return — not just after purchase.

- Pro-gated features are checked via a single ProEntitlementService.isProUser computed property.

Done when

- ✓  Both products load with correct prices from App Store Connect (Sandbox).

- ✓  Purchase completes and unlocks Pro features without restart.

- ✓  Restore Purchases correctly restores on a fresh install.

- ✓  All price labels come from StoreKit, not hardcoded strings.

Technical notes

- Create /Services/ProEntitlementService.swift as an @Observable singleton. Everything checks this one source of truth.

- StoreKit 2 Transaction.currentEntitlements is the authoritative entitlement source on launch.

§20 Dynamic Mesh Background the live animated background behind all Liquid Glass surfaces

Overview

The background system has two tiers. Free tier: the per-theme hue-shifted background base (from §2) plus a single soft radial spotlight derived from the active accent colour. Pro tier: a SwiftUI MeshGradient replaces the spotlight — 3×3 animated control points, state-aware, transitions with workout phase.

Prerequisites

- §4 App Navigation Shell

- §2 Design Tokens

Spec

- Free tier background: ZStack — bottom layer is Color.heftBackground (the per-theme Color Set from §2), top layer is a radial gradient using Color.heftAccent.opacity(0.2) centred slightly above the midpoint. No animation, no state changes.

- Pro tier (Dynamic Mesh): replace the radial gradient with a MeshGradient view that fills the full screen. Use a 3×3 grid of SIMD2<Float> control points.

- Create /Resources/MeshTheme.swift. Define a MeshState struct (6 control-point Color values + a base background Color). Define five named states as static constants: neutral, active, rest, pr, summary.

- Neutral state colours are drawn from the active theme's accent family — deep, near-black values with one soft spotlight-coloured point.

- State-aware transitions — animate with withAnimation(.spring(response: 0.6, dampingFraction: 0.9)) on phase change:

- — Idle / home: neutral state.

- — Active workout: control points shift warmer and more intense.

- — Rest timer running: hue shifts to cool blue.

- — PR moment: brief green flash (0.3s withAnimation) then snap back to active.

- — Workout complete: warm gold tones for 2s then fade back to neutral.

- Continuous idle pulse: animate two control point positions with a sine wave driven by CADisplayLink (period ~8s, amplitude ~0.05 in normalised coordinates).

- Switching accent theme updates both the background Color Set and the MeshTheme neutral state colours to match the new accent.

- Register all screen IDs in an AppState meshPhase enum so transitions fire correctly on navigation.

Done when

- ✓  Free users see the per-theme background + accent spotlight. No animation.

- ✓  Pro users see the full MeshGradient with continuous idle pulse.

- ✓  All five state transitions fire correctly.

- ✓  PR green flash triggers and returns to active state.

- ✓  Switching theme updates the mesh neutral colours immediately.

- ✓  60fps maintained throughout — no dropped frames.

Technical notes

- MeshGradient is a native SwiftUI view (introduced in iOS 18, fully supported on iOS 26+). No Metal shaders needed.

- Use @State var points: [SIMD2<Float>] for control point positions. Animate with withAnimation on state changes.

- CADisplayLink for the continuous idle pulse — not a Timer. Timer-based animation will drift and drop frames at 60fps.

- MeshTheme.swift colours are SwiftUI Color values, NOT asset catalog Color Sets. They are computed at runtime from the active accent family and do not belong in Assets.xcassets.

§21 Haptics & Animation Refinement the sensory layer that makes every interaction feel physical

Overview

Custom Core Haptics patterns and spring animation polish across every meaningful interaction. This is the pass that makes Heft feel premium instead of just functional.

Prerequisites

- All Phase 1–3 sections

- §20 Dynamic Mesh Background

Spec

- Create /Services/HapticService.swift. Wrap all Core Haptics calls here. Never call CHHapticEngine directly from a View.

- Set log haptic: sharp transient (intensity 0.8, sharpness 0.9) + short continuous component (0.15s, intensity 0.3). Fires on checkmark tap.

- PR moment haptic: three transients in rapid succession (0, 0.1, 0.2s intervals) with increasing intensity (0.6, 0.8, 1.0). Fires with PR animation.

- Rest complete haptic: two transients (0, 0.15s) intensity 0.7. Fires when rest timer hits zero.

- Set type chip tap: single light transient (intensity 0.4).

- Navigation / sheet transitions: all use .spring(response: 0.35, dampingFraction: 0.75).

- Set row log animation: brief scale 1.0→1.04→1.0 (.spring) when checkmark is tapped.

- PR badge entrance: scale from 0.0 to 1.0 with .spring(response: 0.4, dampingFraction: 0.6) — slight overshoot intentional.

- Exercise picker sheet: spring rise (.spring(response: 0.4, dampingFraction: 0.8)) with glass blur animating in simultaneously.

- Chart draw animation: progressive trim on first appearance using .animation(.easeOut(duration: 0.6), value: dataLoaded).

Done when

- ✓  All haptic patterns fire on their respective triggers.

- ✓  CHHapticEngine initialises without error on physical device.

- ✓  No linear/easeInOut animations remain — all motion uses spring physics.

- ✓  Chart animates on first load.

Technical notes

- Core Haptics requires a physical device. Simulator will silently fail — this is expected.

- Pre-create the CHHapticEngine on app launch, not on first use. First-use initialisation adds ~200ms latency.

§22 Accessibility Audit make the app usable for everyone

Overview

A systematic pass to ensure Dynamic Type, VoiceOver, and touch target requirements are met across every screen.

Prerequisites

- All Phase 1–4 sections

Spec

- All text uses scalable font sizes (.font(.body), .font(.title2) etc — never fixed pt sizes in Views).

- Every interactive element has a .accessibilityLabel() that describes its purpose, not its appearance.

- Minimum tap target: 44×44pt on every tappable element. Use .frame(minWidth: 44, minHeight: 44) where needed.

- Set type chips have accessible labels: "Warmup set", "Normal set", "Dropset".

- Checkmark button label: "Log set [weight] for [reps] reps".

- Rest timer announces remaining time via accessibilityValue.

- PR badge announces "Personal record" via an .accessibilityAnnouncement() when it appears.

- Run the Accessibility Inspector on every screen. Resolve all issues before marking done.

- Test with VoiceOver on a physical device for at least the Active Workout Screen and Home Screen.

Done when

- ✓  Accessibility Inspector shows zero issues on all screens.

- ✓  VoiceOver can navigate the full set logging flow without visual reference.

- ✓  All tap targets are ≥44×44pt.

- ✓  Dynamic Type renders correctly at all sizes (including accessibility sizes).

Technical notes

- Liquid Glass materials scale correctly with Dynamic Type automatically — no extra work needed for the background.

- Use .accessibilityElement(children: .combine) on composite set rows so VoiceOver reads the whole row as one unit.

Phase 5 — Expansion

§23 Foundation Models — Natural Language Input log a set by speaking or typing naturally

Overview

Use Apple's on-device Foundation Models framework to let Pro users log sets in natural language. "225 for 5" or "three plates for three" becomes a logged set instantly.

Prerequisites

- §8 Active Workout Screen

- §19 Pro Upgrade Screen

Spec

- Pro feature — gated by ProEntitlementService.isProUser. Gate also appears in Settings toggle (§18).

- Microphone icon appears adjacent to the current set row on the Active Workout Screen (Pro only).

- Tapping opens a text/voice input field. Voice transcription via SpeechRecognizer; text input is also supported.

- Input is parsed using the Foundation Models structured generation API with a SetLogInput output type: { exerciseName: String?, weight: Double?, reps: Int?, unit: String? }.

- User's exercise library is passed as context so the model recognises custom exercise names.

- Parsed values populate the current set's weight and reps fields. If an exercise name is returned and differs from the current exercise, prompt user to confirm exercise switch.

- Fallback: if model is unavailable or returns nil, dismiss the input and revert to manual entry silently.

- Examples that must parse correctly: "225 for 5", "three plates for three", "135 eight reps", "hammer curls 35s 12 reps".

Done when

- ✓  All four example inputs parse to the correct weight and reps.

- ✓  Feature is invisible to free users — no UI element shown.

- ✓  Fallback to manual entry works without error.

- ✓  Model runs entirely on-device with no network call.

Technical notes

- Foundation Models framework is available natively in iOS 26. No API key, no network, no latency.

- Structured generation output schema: define SetLogInput as a Codable struct and pass it to the generation request.

- "Three plates": context must include a plates-to-weight lookup. Three plates each side on a 45lb bar = 315lb.

§24 Apple Watch Companion App log sets from your wrist

Overview

A watchOS 26+ companion app that mirrors the active workout and lets users log sets directly from their wrist, with optional motion-based auto-detection.

Prerequisites

- §8 Active Workout Screen

- §19 Pro Upgrade Screen

Spec

- Pro feature. Add a watchOS 26+ target to the Xcode project.

- WatchConnectivity session established on both iPhone and Watch on launch.

- Active workout state synced to Watch in real time: current exercise, set number, previous performance, rest timer state.

- Watch UI: exercise name, previous weight × reps, current set row (weight + reps), Crown to log, rest timer arc.

- Logging a set on Watch: rotate Digital Crown to confirm → sends set data to iPhone via WCSession.sendMessage → iPhone writes to SwiftData.

- Manual/Auto toggle: in "Auto" mode, motion from the accelerometer triggers set detection. In "Manual" mode, Crown press is always required.

- Auto-detect (CoreML Action Classification): model classifies accelerometer data into rep counts. Display detected reps as a suggestion — user confirms with Crown press.

- Rest timer syncs bidirectionally — skip on Watch skips on iPhone and vice versa.

- Watch app works offline (no iPhone in range) by writing to local Watch SwiftData and syncing on reconnect.

Done when

- ✓  Active workout appears on Watch within 1 second of starting on iPhone.

- ✓  Logging a set on Watch saves to iPhone SwiftData correctly.

- ✓  Rest timer stays in sync between devices.

- ✓  Auto-detect mode correctly counts reps for at least: barbell squat, bench press, deadlift.

Technical notes

- WCSession.sendMessage for real-time set logging. WCSession.transferUserInfo for non-urgent state sync.

- Auto-detect CoreML model: train on real accelerometer data from TestFlight users. Ship with a supported exercise list and expand via model updates in later releases.

§25 Advanced Analytics Hub the data a serious lifter actually wants

Overview

A Pro-only screen with detailed training analytics. Every chart is designed to be screenshot-worthy.

Prerequisites

- §16 Exercise Detail Screen

- §19 Pro Upgrade Screen

Spec

- New "Analytics" tab (fourth tab, added to TabView between History and Settings — update the TabView in §4's shell to add this tab).

- Pro gate: non-Pro users see a blurred preview with a Pro upgrade CTA.

- Muscle group balance chart: radar chart showing volume distribution across Chest / Back / Shoulders / Arms / Legs / Core over the last 4 weeks.

- Training frequency heatmap: GitHub-style calendar of workout days over the last 12 months.

- Volume trend: weekly total volume over the last 12 weeks, line chart.

- Top lifts card: list of user's top 5 exercises by estimated 1RM, each with a trend arrow (up/flat/down vs 4 weeks ago).

- Each chart card is a rounded panel with .ultraThinMaterial background, tappable to expand to a full-screen detailed view.

- Charts are designed to look excellent as screenshots at iPhone resolution — use accent colours, clean typography, minimal labels.

Done when

- ✓  All four chart types render with real data.

- ✓  Pro gate shows blurred preview and upgrade CTA for free users.

- ✓  Charts look correct at all iPhone screen sizes.

- ✓  Expanding a card to full screen and dismissing works.

Technical notes

- All aggregation runs in a background @ModelActor. Never compute analytics in a View body.

- Radar chart: Swift Charts does not have a native radar type. Implement using Canvas + Path drawing. Keep the code in a reusable RadarChartView component.

§26 Widgets glanceable workout info from the home screen

Overview

WidgetKit widgets that give users quick access to workout info from the iOS home screen and lock screen.

Prerequisites

- §13 Workout History List

- §7 Routine Builder

Spec

- Add a WidgetExtension target to the Xcode project.

- Widget 1 — Next Workout: shows the most recently used routine name and a "Start" button (deep link). Supported sizes: small, medium.

- Widget 2 — Streak: shows current consecutive training days streak and last workout date. Supported sizes: small, medium.

- Both widgets support lock screen (accessoryRectangular, accessoryCircular) and home screen placements.

- Widget data sourced from shared AppGroup UserDefaults — write to it every time a workout is saved.

- Deep links: tapping "Start" on the Next Workout widget opens the app directly into the Active Workout Screen with that routine pre-loaded.

- Timeline refreshes: update widget timeline on workout save and on app foreground.

Done when

- ✓  Both widgets appear in the widget picker.

- ✓  Data reflects the most recent workout without relaunching the app.

- ✓  Deep link from widget starts the correct routine.

- ✓  Lock screen variants render correctly.

Technical notes

- AppGroup container ID must be added to both the main app and widget targets' entitlements.

- Write a lightweight WidgetDataWriter service that serialises only the data widgets need — never share the full SwiftData container with widgets.